UNIVERSITY EXAMINATIONS

EXAMINATION FOR SEPTEMBER/DECEMBER 2024/2025 FOR BACHELOR OF SCIENCE IN COMPUTER SCIENCE / BUSINESS INFORMATION TECHNOLOGY

RCS 312: ICT PROJECT MANAGEMENT

DATE:  3RD DECEMBER, 2024.	TIME: 2 HOURS

GENERAL INSTRUCTIONS:

Students are NOT permitted to write on the examination paper during examination time.

This is a closed book examination. Text book/Reference books/notes are not permitted.

SPECIAL INSTRUCTIONS:

This examination paper consists Questions in Section A followed by section B.

Answer Question 1 and any Other Two questions.

QUESTIONS in ALL Sections should be answered in answer booklet(s).

# PLEASE start the answer to EACH question on a NEW PAGE.

# Keep your phone(s) switched off at the front of the examination room.

# Keep ALL bags and caps at the front of the examination room and DO NOT refer to ANY unauthorized material before or during the course of the examination.

# ALWAYS show your working.

# Marks indicated in parenthesis i.e. ( ) will be awarded for clear and logical answers.

# Write your REGISTRATION No. clearly on the answer booklet(s).

# For the Questions, write the number of the question on the answer booklet(s) in the order you answered them.

- DO NOT use your PHONE as a CALCULATOR.

- YOU are ONLY ALLOWED to leave the exam room 30minutes to the end of the Exam.

- DO NOT write on the QUESTION PAPER. Use the back of your BOOKLET for any calculations or rough work.

SECTION A - Compulsory

QUESTION ONE (30 Marks)

- Define:                                                                                                                   (5 Marks)

- Contingency Plan

- Project Constraints

- ICT Project Management tool

- Project Management

- ICT Project Stakeholder

- Explain the following terms.                                                                                ( 3 Marks)

- Portfolio

- Scheduling

- Monte Carlo Analysis

- Differentiate:                                                                                                        ( 6 Marks)

- Risk Reduction and Risk Transfer

- Project Sponsor and Project Manager

- Scope Management and Quality Management

- Describe ICT Project Development Life Cycle.                                                     ( 3 Marks)

- Give reasons why ICT Project Management is important.                                  ( 3 Marks)

- List any three qualities of a good project manager.                                             ( 3 Marks)

- Enumerate three things to consider when choosing an ICT project sponsor.      ( 3 Marks)

- As the project manager of your organization, discuss some of the things you will do to ensure successful completion of an ICT project.                                                 ( 4 Marks)

SECTION B - Answer ANY other TWO questions

QUESTION TWO (15 Marks)

- Differentiate between:                                                                                          ( 4 Marks)

- Monitoring and Controlling

- Unit Testing and System Testing

- Define:                                                                                                                  ( 3 Marks)

- Project Scope

- Critical Path

- Risk Mitigation

- Discuss two software cost estimation techniques available to the project manager stating when each is applicable.                                                                                       (2 Marks)

- A problem with the project is that the users keep asking for changes to the requirements. Discuss the likely reasons for this and what might be done to manage this problem.

(3 Marks)

- As a project risk manager of your organization, explain some of the things you will do to minimize any kind of ICT project risk.                                                                (3 Marks)

QUESTION THREE (15 Marks)

- Differentiate between:                                                                                                (6 Marks)

- Risk and Hazard

- Risk Analysis and Risk Management

- Project Completion Report and Project Performance Report

- Define:                                                                                                                        (3 Marks)

- Cost Estimation

- Return-on-investment(ROI)

- Project Management Plan(PMP)

- Explain three causes of failed ICT project.                                                                (3 Marks)

- Discuss any three ethical practices observed when handling ICT Projects.              (3 Marks)

QUESTION FOUR (15 Marks)

- Differentiate between:                                                                                                (6 Marks)

- Technical Risks and Business Risks

- Brainstorming and Delphi Technique

- Resource Schedule and Activity Schedule

- Define:                                                                                                                        (3 Marks)

- ICT Project risk

- Cumulative Expenditure Chart

- Work Breakdown Structure(WBS)

- Identify ways of handling issues in ICT Projects.                                                    (3Marks)

- Enumerate ways in which software quality is distinguished from other types of product quality.                                                                                                                       (3 Marks)

QUESTION FIVE (20 Marks)

- Differentiate between:                                                                                          (6 Marks)

  - Program and Project

  - Gantt Chart and PERT

  - Top-down and Bottom-up Estimating

- Define:                                                                                                                  (3 Marks)

  - Project Environment

  - Risk Management

  - ICT Project Management

- List three characteristics of a successful ICT project.                                         (3 Marks)

- Discuss three staff selection factors that you would consider when coming up with a software development team.                                                                                (3 Marks)